**FANTASY TOWER DEFENSE**

Project Source of Truth

Technical Guide and Cross-Chat Development Playbook

**For Kevin and Claude development chats**

| **Version** | 0.1 |

| --- | --- |

| **Date** | July 21, 2026 |

| **Working title** | Fantasy Tower Defense Project |

| **Primary stack** | TypeScript + Phaser + Vite; Firebase later |

This document is intended to travel with the latest source-code ZIP from one development chat to the next.

# How to Use This Document

This is the permanent source of truth for the project. Upload it to the Claude Project knowledge area and include the latest source files whenever a new chat takes over development.

| | **Core handoff rule** A new chat must be able to continue the project without relying on the previous chat conversation history. |

| --- | --- |

## Status Labels

| **Label** | **Meaning** |

| --- | --- |

| LOCKED | Do not change unless Kevin explicitly approves a design change. |

| DEFAULT | Use this approach unless testing reveals a specific reason to change it. |

| OPEN | A design decision is still required. Do not silently invent a permanent answer. |

| DEFERRED | Do not implement during the current milestone. |

## Required Inputs for Every New Development Chat

1. This project source-of-truth document.

2. The latest source-code ZIP or access to the current GitHub repository.

3. The previous phase's PHASE_HANDOFF.md.

4. Any screenshots, test notes, or bug reports created after the prior handoff.

## Required Outputs from Every Development Chat

1. Updated source files in a ZIP that excludes generated dependency folders.

2. A concise explanation of what changed.

3. The exact tests and commands that were run.

4. A list of known issues and deferred work.

5. Updated project documentation and a new PHASE_HANDOFF.md.

## Document Map

| **Section** | **Purpose** |

| --- | --- |

| 1-4 | Project instructions, vision, and content/IP boundaries |

| 5-6 | Beginner explanation of the technology and Kevin's local workflow |

| 7-8 | Architecture and functional layers |

| 9 | Development phases and recommended chat boundaries |

| 10-13 | Rules status, GitHub handoffs, testing, and Firebase |

| 14-16 | Reusable prompts, first-chat recommendation, and official references |

# 1. Claude Operating Instructions

1. Inspect the existing project before changing code. Read README.md, PROJECT_STATUS.md, DECISIONS.md, KNOWN_ISSUES.md, CHANGELOG.md, and the current phase handoff.

2. Preserve working systems. Do not replace the architecture, framework, folder structure, or functioning features merely because another approach is possible.

3. Work only within the assigned milestone. Do not add attractive but unrequested features.

4. Keep rules and content data-driven. Heroes, enemies, waves, items, obstacles, and progression values should be defined in data files whenever practical rather than scattered through scene code.

5. Keep game logic separate from presentation. UI buttons and Phaser scenes may request actions, but the rules engine determines whether those actions are legal and what they do.

6. Make small, testable changes. Avoid giant rewrites.

7. Run the project after changes. At minimum, run the production build and all available automated tests.

8. Do not claim success when a command failed or when a feature was not tested.

9. Update documentation whenever behavior, architecture, commands, or major design decisions change.

10. Never include node_modules, build output, Firebase service-account credentials, private keys, or secret environment files in the handoff ZIP.

11. Return complete files, not isolated snippets, when Kevin asks for a working handoff package.

12. Use TypeScript strictness and clear names. Avoid any unless a documented technical constraint requires it.

# 2. Project Vision

## 2.1 One-sentence Concept

A turn-based, grid-based fantasy wave-defense tactics game in which a mobile party of heroes builds fortifications, manipulates enemy routes, fights invading creatures, earns gold, and develops from level 1 through a final boss encounter.

## 2.2 Core Design Pillars

**Heroes matter as much as defenses. **This is not a passive tower-placement game. The party moves, attacks, casts abilities, blocks threats, and supports structures.

**Route manipulation is strategic. **Walls, gates, traps, platforms, terrain, and positioning change how enemies cross the battlefield.

**Turns must be readable. **The player should understand where units can move, what they can target, and why an action succeeded or failed.

**Progression should create meaningful choices. **Levels, equipment, spells, defenses, and gold purchases should produce different viable strategies.

**The core loop must be fun before the game becomes large. **New classes, monsters, maps, and Firebase features do not compensate for a weak movement-combat-building loop.

## 2.3 Existing Concept Carried Forward

Enemies travel from one side of the map to the other.

Enemies that reach the exit reduce a shared team defense pool.

The party loses when that shared pool reaches zero.

The campaign is intended to advance from level 1 toward level 20 and a final boss.

The party begins with gold that can purchase equipment and battlefield obstacles.

Defenses include walls, gates, melee platforms, ranged perches, holes, damaging terrain, slowing terrain, and anti-air hazards.

Combat alternates player and enemy activity, followed by between-wave movement, shopping, trading, resting, and leveling.

Gold rewards increase across the campaign, with a bonus for completing a round within a turn limit.

## 2.4 Terminology Decisions

| **Status** | **Term** | **Decision** |

| --- | --- | --- |

| LOCKED | Stronghold Integrity | Replaces Team AC as the shared loss-condition resource. It behaves like base health, not Armor Class. |

| LOCKED | Breach Damage | The amount removed from Stronghold Integrity when an enemy reaches the exit. |

| LOCKED | Tile | The logical map-distance unit. A tile may be described as five feet, but code uses tile distances. |

| DEFAULT | Wave | One enemy assault followed by a between-wave phase. |

| DEFAULT | Campaign level | Hero progression level; it need not remain locked to exactly one level per wave. |

| OPEN | Final title | Use an original name with no D&D branding. |

# 3. Intellectual Property and Content Guardrails

| | **Practical guidance, not legal advice** Use an original setting, art, story, and branding. Limit copied or adapted fifth-edition material to content actually included in SRD 5.2.1 and follow CC BY 4.0 attribution requirements. |

| --- | --- |

## 3.1 Rules for Every Content-Producing Chat

Do not use Dungeons & Dragons or D&D in the game title, logo, domain name, or store-style branding.

Do not use official D&D logos, trade dress, book-cover styling, artwork, music, screenshots, or UI assets.

Do not copy text from official books or D&D Beyond unless the same material is confirmed in the licensed SRD.

Do not use Forgotten Realms locations, named characters, deities, stories, or other setting material unless separately licensed.

Do not scrape D&D Beyond to populate the game.

Do not assume that free or friends-only use authorizes protected content.

Record the source and license for every external asset.

Maintain CONTENT_SOURCES.md for all SRD-derived and third-party content.

Add the exact SRD attribution language required by the downloaded SRD before public deployment.

## 3.2 Content Status Categories

| **Category** | **Meaning** | **Treatment** |

| --- | --- | --- |

| Original | Created specifically for this project | Preferred for setting, story, art, names, UI, and unique abilities |

| SRD-derived | Confirmed in SRD 5.2.1 under CC BY 4.0 | Log source and include required attribution |

| Third-party licensed | Purchased, commissioned, public-domain, or licensed asset | Preserve license and attribution records |

| Prohibited pending review | Source or license is unclear | Do not add to the project |

# 4. Beginner Technical Guide

## 4.1 What Each Technology Does

| **Technology** | **Plain-English Meaning** | **Use in This Project** |

| --- | --- | --- |

| Browser | Runs the finished web game | Displays Phaser, receives input, and plays audio |

| TypeScript | JavaScript with defined data shapes and error checking | Rules, state, scenes, UI logic, and services |

| Phaser | A 2D browser-game library | Rendering, scenes, input, animation, camera, sound, game loop |

| Vite | Development server and production build tool | Runs locally, reloads edits, bundles deployable files |

| Node.js | Local runtime for development tools | Runs npm, Vite, tests, and build scripts |

| npm | Package manager | Installs Phaser, Vite, Firebase, and testing tools |

| Git | Version-control software | Records snapshots and allows rollback/comparison |

| GitHub | Online home for the Git repository | Stores code, history, issues, releases, and deployments |

| Firebase Hosting | Web hosting | Publishes the production build over HTTPS |

| Cloud Firestore | Document database | Later stores cloud saves, profiles, achievements, leaderboards |

| Firebase Authentication | Account sign-in | Later identifies the owner of cloud data |

| JSON | Simple data-file format | Stores maps, waves, heroes, enemies, and balance values |

## 4.2 How the Pieces Connect

You normally do not manually link Phaser to TypeScript after the project is created. Phaser is installed as an npm dependency, TypeScript imports it, and Vite builds the imported code.

| You or Claude edit TypeScript, JSON, CSS, and assets │ v Vite runs the local server and builds the project │ v Phaser runs the game in the browser │ v npm run build creates the dist folder │ v Firebase Hosting later publishes dist online |

| --- |

## 4.3 Simplified Phaser Entry Example

| import Phaser from "phaser"; const config: Phaser.Types.Core.GameConfig = { type: Phaser.AUTO, width: 1280, height: 720, scene: [BootScene, BattleScene], }; new Phaser.Game(config); |

| --- |

| | **Kevin does not need to memorize this** The first setup phase should create the working project and explain the small number of commands needed to run it. |

| --- | --- |

# 5. Kevin's Local Setup and Daily Workflow

## 5.1 Install Once

1. Install the current Node.js LTS release.

2. Install GitHub Desktop for cloning, committing, branching, pulling, and pushing.

3. Install Visual Studio Code for viewing files and using the integrated terminal.

4. Create or sign in to GitHub.

5. Create or sign in to Firebase, but do not configure Firebase inside the game until its scheduled phase.

## 5.2 Run an Existing Handoff

| npm install npm run dev |

| --- |

npm install downloads the packages listed in package.json into the local node_modules folder.

npm run dev starts Vite and prints a local browser address.

Keep the terminal open while testing.

Press Ctrl+C in the terminal to stop the local server.

## 5.3 Verify a Handoff

| npm run build npm test |

| --- |

If linting and explicit type-check scripts are added later, also run:

| npm run lint npm run typecheck |

| --- |

## 5.4 Useful File Rules

Keep package.json and package-lock.json in every handoff.

Do not upload node_modules; npm install recreates it.

Do not treat dist as source code; npm run build recreates it.

Do not edit package versions casually after a phase is working.

Do not delete configuration files merely because their purpose is unfamiliar.

## 5.5 Recommended Initial Scaffold

The first Claude setup chat should use an official minimal Phaser Vite TypeScript template with no React, Vue, or other UI framework.

| npm create @phaserjs/game@latest |

| --- |

| **Selection** | **Project Instruction** |

| --- | --- |

| Language | TypeScript |

| Build tool | Vite |

| Framework | No React, Vue, Svelte, or Angular |

| Package manager | npm with committed package-lock.json |

| Type safety | Strict TypeScript where compatible |

# 6. Architecture Rules

## 6.1 Primary Principles

**Single authoritative game state: **Rules operate on one structured state rather than hidden values spread across UI objects.

**Rules independent from visuals: **Movement legality, combat, path validation, rewards, and turns must be testable without sprites.

**Scenes coordinate presentation: **Phaser scenes load assets, show the board, accept input, and request actions from systems.

**Data-driven content: **New monsters and waves should normally be data entries, not edits to giant conditional blocks.

**Explicit phase state machine: **The game always knows its current phase.

**Versioned saves: **Every save carries a schema version.

**Controlled randomness: **Random rolls flow through a service that tests can seed.

**Core engine independent of Firebase: **The game remains playable locally when Firebase is unavailable.

## 6.2 Recommended Folder Structure

| / README.md PROJECT_STATUS.md DECISIONS.md KNOWN_ISSUES.md CHANGELOG.md CONTENT_SOURCES.md PHASE_HANDOFF.md package.json package-lock.json vite.config.ts tsconfig.json /public/assets /src main.ts /game /scenes /systems /state /entities /data /ui /services /firebase /tests |

| --- |

## 6.3 Example Data Shapes

| export interface GridPosition { x: number; y: number; } export interface EnemyDefinition { id: string; name: string; maxHealth: number; defense: number; movementTiles: number; breachDamage: number; attackDamage: number; attackRangeTiles: number; movementType: "ground" │ "flying"; rewardGold: number; abilities: string[]; assetKey: string; } |

| --- |

# 7. Functional Layers

| **Layer** | **Responsibility** | **Timing** |

| --- | --- | --- |

| Rules engine | Legal actions, turns, combat, damage, resources, rewards, victory/defeat | Build early |

| Grid/pathfinding | Coordinates, movement, routes, range, line of sight, building validation | Build early |

| Entities | Heroes, enemies, obstacles, traps, terrain, items, abilities | Small set early; expand later |

| Wave controller | Spawn schedules, completion, turn limits, rewards, bosses | Five waves early |

| Party/progression | Archetypes, levels, equipment, resources, multiclassing | Simplified early |

| Presentation/UI | Rendering, highlights, menus, tooltips, animation, audio | Functional early; polish later |

| Persistence/online | Local saves, then accounts/cloud saves/leaderboards | Defer Firebase |

| Multiplayer | Lobbies, ownership, sync, reconnects, authoritative state | Separate late project |

# 8. Development Roadmap and Chat Boundaries

| | **Recommended cadence** Each phase can be its own Claude chat. Split a phase again whenever code review, testing, or the handoff becomes too large. Do not combine phases just to move faster. |

| --- | --- |

## Phase 0 - Project Definition and Technical Scaffold

**Goal: **Create a clean Phaser + TypeScript + Vite repository that Kevin can run locally.

**In scope:**

Official minimal scaffold

Git repository and .gitignore

Folder structure

Placeholder scenes

Desktop-first scaling canvas

README with exact Windows commands

Testing framework with one passing test

Documentation files

**Acceptance criteria:**

npm install succeeds on a clean copy

npm run dev displays a placeholder Phaser scene

npm run build succeeds

Tests succeed

README contains every required step

**Boundary: **No gameplay, Firebase, accounts, final art, or multiplayer.

## Phase 1 - Grid, Camera, and Input Prototype

**Goal: **Display and interact with a logical battlefield grid.

**In scope:**

One test map

Tile coordinate conversion

Hover/selection highlight

Spawn and exit markers

Placeholder tokens

Debug overlay

**Acceptance criteria:**

Grid clicks map to correct logical tiles at different browser sizes

Invalid tiles cannot be selected

**Boundary: **No turn system, combat, shop, or Firebase.

## Phase 2 - Turn State Machine and Hero Movement

**Goal: **Establish reliable player phases and legal movement.

**In scope:**

Preparation/player/enemy/resolution/between-wave/victory/defeat states

Two heroes

Movement range and path preview

Confirm/cancel

End turn

Movement tests

**Acceptance criteria:**

Only legal destinations are accepted

Cancel restores prior state

Phase changes occur once and in the correct order

**Boundary: **MVP uses movement plus one action; bonus actions, reactions, and readied actions are deferred.

## Phase 3 - Enemy Pathfinding and Wave Movement

**Goal: **Spawn enemies and move them from spawn to exit.

**In scope:**

Ground pathfinding

One spawn/exit

Two enemy definitions

Five wave definitions

Enemy phase movement

Breach damage

Wave completion

Tests

**Acceptance criteria:**

Enemies follow valid routes

Breach damage occurs once

Wave completion is detected reliably

**Boundary: **A blocking structure cannot eliminate all valid routes.

## Phase 4 - Combat MVP

**Goal: **Make movement and enemy waves tactically interactive.

**In scope:**

Hero basic attacks

One ability per hero

Enemy health/defeat

Range and target preview

Hit/damage resolution

Combat log

Melee/ranged enemy behavior

Tests

**Acceptance criteria:**

Valid targets resolve correctly

Invalid targets are rejected clearly

Defeat/removal occurs exactly once

**Boundary: **No full fifth-edition action economy, concentration, large spell list, reactions, or multiclassing.

## Phase 5 - Building, Traps, Gold, and Shop

**Goal: **Complete the fighting-building-spending loop.

**In scope:**

Gold

Shop

One wall

One damage trap

Placement preview

Path validation

Purchase/cancel/refund

Trap interaction

Rewards

Tests

**Acceptance criteria:**

Purchases update gold once

Illegal path blocking is rejected

Traps trigger correctly

**Boundary: **No large item catalogue or obstacle upgrade tree.

## Phase 6 - Integrated Five-Wave MVP

**Goal: **Produce the first complete playable loop.

**In scope:**

Start screen

Five waves

Two heroes

Two enemies

Wall/trap

Gold/shop

Stronghold Integrity

Win/lose

Restart

Balance pass

Regression checklist

**Acceptance criteria:**

A clean install can play from start to win/lose

Restart does not duplicate state or listeners

Build/tests pass

**Boundary: **Release target: v0.1.0-mvp.

## Phase 7 - Vertical Slice Systems

**Goal: **Build a small version representative of the intended final game.

**In scope:**

Four hero archetypes

Six to eight enemies

Ground/flying

Walls/gates/platforms/perches/three traps

Ten waves/miniboss

Status effects

Level choices

Limited equipment and spell-like abilities

**Acceptance criteria:**

Multiple viable strategies exist

Content is data-driven

Core systems remain stable

**Boundary: **Release target: v0.2.0-vertical-slice.

## Phase 8 - UX, Accessibility, and Presentation

**Goal: **Make the vertical slice clear, attractive, and comfortable.

**In scope:**

Tooltips

Keyboard support

Color-independent indicators

Volume and speed controls

Reduced motion

Tutorial prompts

Original asset plan

**Acceptance criteria:**

Important actions are understandable without reading code

Settings persist locally

No critical information relies on color alone

**Boundary: **Mobile is assessed, not automatically promised.

## Phase 9 - Local Save System

**Goal: **Save and resume campaigns without Firebase.

**In scope:**

Versioned schema

Local storage or IndexedDB

Manual save/load

Safe autosave

Corrupt/incompatible handling

Optional export/import

**Acceptance criteria:**

A save round-trips without state loss

Old or corrupt data fails safely

**Boundary: **No cloud dependency.

## Phase 10 - Firebase Hosting, Authentication, and Cloud Saves

**Goal: **Deploy the stable game and optionally sync saves.

**In scope:**

Hosting

Simple sign-in

Owner-scoped cloud saves

Security Rules/tests

Local-first fallback

Budget safeguards

**Acceptance criteria:**

Deployed build matches local production build

Users cannot access another user's private saves

Offline/signed-out behavior is documented

**Boundary: **Do not send every move, frame, or hover to Firestore.

## Phase 11 - Campaign Expansion

**Goal: **Expand only after the vertical slice and persistence are stable.

**In scope:**

Potential twenty-wave campaign

Final boss

Multiple maps

More hero paths/items/structures

Difficulty modes

Achievements/statistics

**Acceptance criteria:**

Expansion does not destabilize core systems

Balance values remain externalized

**Boundary: **Exact content count remains design-driven.

## Phase 12 - Cooperative Multiplayer Feasibility

**Goal: **Determine whether synchronized co-op is worth the complexity.

**In scope:**

Turn-based prototype

Lobby

Player ownership

Turn locks

Reconnects

Version matching

Authoritative state

Failure recovery

**Acceptance criteria:**

Two clients remain synchronized under tested scenarios

Reconnect behavior is defined

Conflicts fail safely

**Boundary: **No real-time simultaneous action, public matchmaking, or competitive mode initially.

# 9. MVP Rules Status

| **Status** | **Rule Area** | **Current Instruction** |

| --- | --- | --- |

| LOCKED | Genre | Turn-based grid tactics plus tower-defense route manipulation |

| LOCKED | Loss condition | Stronghold Integrity reaches zero |

| LOCKED | Breach | Escaping enemies deal their Breach Damage |

| LOCKED | Core resources | Heroes, Stronghold Integrity, gold, movement, actions |

| LOCKED | Priority | Local single-player core loop before Firebase or multiplayer |

| DEFAULT | Player turn | Move and take one action, in an explicitly defined order |

| DEFAULT | Phases | Preparation -> Player -> Enemy -> Resolution -> Between-wave |

| DEFAULT | Blocked route | Reject construction if no valid path remains |

| DEFAULT | Content | Prebuilt heroes before full character creation |

| DEFAULT | UI target | Desktop browser and mouse first |

| OPEN | Hero collision | Do heroes block, engage, or allow passage? |

| OPEN | Initiative | Keep party phases or later add individual initiative? |

| OPEN | Dice visibility | How much rolling is shown? |

| OPEN | Level cadence | Every wave or slower after balance testing? |

| OPEN | Rest system | Translate rests to defense format |

| OPEN | Multiclassing | Defer until progression works |

| OPEN | Structure destruction | When may enemies attack walls? |

| OPEN | Final party size | Two in MVP, four in vertical slice |

# 10. GitHub and Cross-Chat Handoff Workflow

## 10.1 Repository Strategy

Keep main as the most recent tested, playable version.

Create a branch named phase/NN-short-description for each phase.

Commit before a new phase starts and at meaningful checkpoints.

Merge to main only after acceptance criteria pass.

Create tags or releases for major handoffs, such as v0.1.0-mvp.

Use GitHub Desktop rather than memorizing Git commands.

## 10.2 New Chat Intake Checklist

1. Inspect the current project and documentation.

2. Confirm version and phase from PROJECT_STATUS.md and PHASE_HANDOFF.md.

3. Run npm install if dependencies are absent.

4. Run the existing build and tests before editing.

5. Report pre-existing failures separately.

6. Restate the assigned phase boundary.

7. Identify likely changed files and systems.

8. Preserve out-of-scope systems.

## 10.3 Required Handoff Files

| **File** | **Purpose** |

| --- | --- |

| README.md | Current setup, run, build, and test instructions |

| PROJECT_STATUS.md | Implemented features and current version |

| DECISIONS.md | Permanent design and architecture decisions |

| KNOWN_ISSUES.md | Reproducible problems and limitations |

| CHANGELOG.md | Changes made in the phase |

| CONTENT_SOURCES.md | External/SRD content and licenses |

| PHASE_HANDOFF.md | Concise next-chat briefing |

| Tests | Automated coverage for changed rules |

## 10.4 Exclude from the Handoff ZIP

| node_modules/ dist/ coverage/ .env .env.* *.log Firebase service-account JSON files operating-system temporary files |

| --- |

## 10.5 Handoff Report Template

| # Phase Handoff ## Version and phase - Version: - Completed phase: - Recommended next phase: - Git commit or release: ## What works now - ... ## What changed - ... ## Commands verified - npm install - pass/fail - npm run build - pass/fail - npm test - pass/fail ## Manual tests completed - ... ## Known issues / deferred items / decisions - ... ## Next chat instructions - ... |

| --- |

# 11. Testing and Quality Gates

## 11.1 Minimum Automated Test Targets

Coordinate conversion

Movement range and legal paths

Enemy shortest-path calculation

Rejection of path-blocking construction

Attack range and valid targets

Damage and defeat resolution

Stronghold breach damage

Wave spawn schedule and completion

Gold purchases and insufficient funds

Save serialization/migration when saves are added

Firestore ownership rules when cloud saves are added

## 11.2 Manual Regression Checklist

1. Fresh installation succeeds.

2. Main menu loads without console errors.

3. A new game starts.

4. The map fits standard desktop browser sizes.

5. Tiles highlight correctly.

6. Heroes move only to legal spaces.

7. Cancel restores the prior valid state.

8. Enemies spawn and follow valid routes.

9. Attacks accept only valid targets.

10. Defeated enemies are removed once.

11. Escaping enemies damage Stronghold Integrity once.

12. Construction previews cost and legality.

13. Illegal route blocking is rejected with an explanation.

14. Gold changes correctly.

15. Waves end correctly.

16. Victory and defeat trigger correctly.

17. Restart does not duplicate listeners or units.

18. Refresh behavior is documented.

19. The browser console has no unexpected errors.

20. The production build succeeds from a clean source copy.

## 11.3 Definition of Done

All acceptance criteria are demonstrably met.

Build and tests pass.

Manual testing is documented.

New behavior is documented.

Known limitations are stated honestly.

The next chat can run the project from the delivered files.

# 12. Firebase Plan

| | **Firebase comes later** The game should first run, build, and save locally. Firebase is a service layer, not the foundation of the rules engine. |

| --- | --- |

## 12.1 First Firebase Responsibilities

Host the Vite production build.

Sign players in.

Store cloud save snapshots.

Store profile/settings data.

Store achievements and leaderboards when those systems exist.

## 12.2 Suggested Data Layout

| /users/{uid} displayName createdAt settings /users/{uid}/saves/{saveId} schemaVersion updatedAt campaignName gameState /leaderboards/{boardId}/entries/{uid} score completedAt version |

| --- |

## 12.3 Hosting Workflow

| npm install firebase npm install -g firebase-tools firebase login firebase init hosting npm run build firebase deploy --only hosting |

| --- |

For a standard Vite static build, the Firebase public directory should be dist. Exact prompt answers must be documented during the Firebase phase because interfaces can change.

## 12.4 Security Requirements

Never commit service-account credentials.

Do not leave Firestore in open test mode.

Test that one user cannot read or change another user's private saves.

Keep the game local-first and usable when signed out or temporarily offline.

Use usage alerts and monitor costs before inviting a wider audience.

# 13. Claude Phase Kickoff Prompt

Copy this into a new Claude development chat and replace the bracketed fields.

| You are taking over development of my Fantasy Tower Defense Project. Attached are: 1. The current source-code ZIP. 2. The Project Source of Truth. 3. The previous PHASE_HANDOFF.md. 4. [Any screenshots or bug notes]. Your assigned milestone is: [PHASE NAME AND NUMBER]. First, inspect the existing files and documentation. Run the existing build and tests before changing anything. Clearly distinguish any pre-existing failure from a failure caused by your work. Follow the Project Source of Truth. Do not replace working architecture, change the technology stack, or implement deferred features. Work only within this milestone and preserve existing behavior unless the milestone explicitly changes it. Required outputs: - Complete updated source files in a clean ZIP. - Updated README.md, PROJECT_STATUS.md, DECISIONS.md, KNOWN_ISSUES.md, CHANGELOG.md, CONTENT_SOURCES.md, and PHASE_HANDOFF.md as applicable. - A summary of changed files. - Exact commands and tests run, with pass/fail status. - Honest known issues and deferred items. Milestone-specific requirements: [PASTE THE PHASE'S IN-SCOPE ITEMS AND ACCEPTANCE CRITERIA HERE] |

| --- |

# 14. First Chat Recommendation

| | **Start with Phase 0 only** The first development chat should create a reliable scaffold, not the complete game. |

| --- | --- |

The first successful handoff should allow Kevin to:

1. Download or clone the project.

2. Open the folder in Visual Studio Code.

3. Run npm install.

4. Run npm run dev.

5. See a Phaser canvas and placeholder screen.

6. Run the production build and test command successfully.

7. Commit and push with GitHub Desktop.

After those steps work, a separate chat should begin Phase 1.

# 15. Official References

[D&D Beyond - System Reference Document v5.2.1](https://www.dndbeyond.com/srd)

[Creative Commons - Attribution 4.0 International](https://creativecommons.org/licenses/by/4.0/)

[Wizards of the Coast - Fan Content Policy](https://company.wizards.com/en/legal/fancontentpolicy)

[U.S. Copyright Office - What Does Copyright Protect?](https://copyright.gov/help/faq/faq-protect.html)

[Phaser - Installing and create-phaser-game](https://docs.phaser.io/phaser/getting-started/installation)

[Phaser - Official project templates](https://docs.phaser.io/phaser/getting-started/project-templates)

[Vite - Getting Started](https://vite.dev/guide/)

[TypeScript Handbook](https://www.typescriptlang.org/docs/handbook/intro)

[Node.js downloads](https://nodejs.org/en/download)

[GitHub - Repositories documentation](https://docs.github.com/en/repositories)

[GitHub - Cloning a repository](https://docs.github.com/en/repositories/creating-and-managing-repositories/cloning-a-repository)

[Firebase Hosting quickstart](https://firebase.google.com/docs/hosting/quickstart)

[Firebase Authentication for web](https://firebase.google.com/docs/auth/web/start)

[Firestore Security Rules guidance](https://firebase.google.com/docs/firestore/security/insecure-rules)

Technical prompts and product interfaces may change. Future implementation chats should verify current official instructions rather than relying on screenshots or unofficial tutorials.

Fantasy Tower Defense Project Source of Truth